CONFERENCE AND WORKSHOP

ACHIEVING BEST VALUE THROUGH A COLLABORATIVE APPROACH –

TUESDAY 29TH JUNE

FEEDBACK FROM WORKSHOP

Delegates were asked to provide a list of the most important issues that emerged from each mini workshop.

These have been organised under key headings on the subsequent pages

The Issues most raised were (leading issues in bold)

- Getting the Planning and design right early (x3 groups)

- The importance of the right form of contract (x5 groups)

- Early involvement: stakeholders, contractor, end user (x5 groups)

- Collaboration and communication (x4 groups)

- Performance measurement and continuous improvement

- Benefits to the community

- Whole life value

- Sustainability Built in

- Long term relationships

Group 1 – Cowbridge School

| Cost/ Quality | Early Involvement | Form of Contract | Getting the Brief Right | Importance of Refurb | Maintain Working Environment |
| --- | --- | --- | --- | --- | --- |
| Holistic view of costs and programme | Retaining end client knowledge after build finished | Efficiency of costs form of contract | Client to give well delivered brief that responds to vision for teaching and learning | Sustain through refurb | Maintaining a working school environment |
| Maintain quality at cost certainty | Early contractor involvement But was it early enough? Best as part of a framework | Getting the right framework in place | Lateral thinking in use & utilisation of space | Good that the school were ok with refurb – very economical | Project programme: Flexible Sensitive to time table |
| FF + E incorp into budget after value eng | Early school communication | Integrated and open approach is key, contract from NEC helps | Stakeholder consultation | Re-use of buildings | Flexible school practices |
| Challenging BB standards | Early team ethos (client LED) | NEC option C | Innovate construction | Utilise existing assets |  |
|  | Early consultation with stakeholder | NEC allowed client flexibility with FF+E | Enlightened head teacher | Refurb is often viewed as risk but has benefits |  |
|  | Buy-in from school involvement from staff, pupils etc |  |  |  |  |
|  | Consultation with school & architect is key |  |  |  |  |
|  | Single team approach |  |  |  |  |
|  | Stakeholder involvement |  |  |  |  |
|  | Logistics sequence of work |  |  |  |  |
|  | Early contractor involvement |  |  |  |  |
|  | Embraced change |  |  |  |  |
|  | ECI & Collaborative working |  |  |  |  |
|  | Working warmly as a team |  |  |  |  |

Group 2 - Penyrheol

| Need to change | Cost certainty through early consultation | ECI | Procurement Strategy | Collaboration & communication | Allow time |
| --- | --- | --- | --- | --- | --- |
| Willingness to change learning a new process | Cost certainty – key driver | Contractor in at day one | ‘leap of faith New procurement system | Collaborative approach through KPIs On time & budget | Programme & project delivery |
| Overcoming institutional criteria | Cost + pros certainty | Trust in contractor to preserve design | JCT Contract | Personal relationships key | Time for design and consult |
| Demonstration project from outset | Process was kept in line by a fixed budget | Best 4Cs outcomes: Client Contractor Children Community | Open to new contractor approaches | Communication open & honest | Change in approach and ethos |
| Outcomes are qualitatively beneficial i.e. socially | Public consultation – buy-in – need & want | Early & continued involvement was key to success |  | Communication |  |
| Flexible design process | Early buy-in | Benefit from early contractor involvement – quick response following fire |  | Good communication through KPI reporting |  |
| Council having to change the way they operate – build org capacity both council and community | Budget certainty and priority | Effective relationships |  | Stakeholder & staff engagement |  |
|  |  |  |  | Deputy head liaison officer |  |
|  |  |  |  | Continuous improvement fed by KPI reporting |  |
|  |  |  |  | Good use of KPIs during project in addition to post completion |  |
|  |  |  |  | Collaborative working |  |
|  |  |  |  | Communication |  |

Group 3 - Queen Elizabeth High School

| Early planning & design | Community benefits | Client leadership | Innovation & collaboration |
| --- | --- | --- | --- |
| Design team on board at very start | Inclusive community asset | Collaboration approach. Teamwork | Defined vision from council |
| Detailed consultation must start early enough | Unclear of wider community benefits | Integrated budget | Clear ambition of client – driven by CH executive Co-ordinated 3 LA Dept’s Framework contractor |
| Lengthy briefing process | How did communication occur with local community? | Integration of SEN inclusively | Client big picture buy-in essential |
| Plenty of time for framework | Community involvement | Live site | Clear brief and overall targets |
| Design framework | Stakeholder involvement | Efficiency of collaboration | Council leadership |
| Mixed funding value engineered | Integration with the community | Benefits come from client co-and at joint benefits between leisure/education/community | Major benefits and multiuse + community involvement |
| Link sustainability to design and curriculum | Community benefits | Design changes | Joint dept working |
| Design framework good for early start design | Early community involvements | Consultation Council Contractor Whole project | Strong community engagement |
| Community asset | Multiple end users | Maintenance training to manage running costs. FM involvement | Community involved throughout |
|  | Involving children/community in discussions/stakeholders past & present standards | Communication PR | Community benefits facilities |
|  |  | ‘next step’ newsletters useful for community contact |  |
|  |  | Management agreements + structures |  |

Group 4 - Newport High School/ Hartridge High School

| Local Contractors | Early involvement | WLC | Contract Statistics | End user feedback | Sustainability BREEAM | Waste Planning |
| --- | --- | --- | --- | --- | --- | --- |
| Engagement of local SMEs | Early involvement of all stakeholders | Whole life costing | 80/20 certainty 80% | Pupil achievements have improved and absence levels | BREEAM excellence ½% cost | Early waste management plan |
| Local | Early contractor involvement | Whole life cost approach | 80/20 | End user feedback Lessons learned seminar | BREEAM sustainability, community use | Waste management |
|  | Early involvement of contractor & BREEAM assessor | Whole life costing | 80% quality 20% price | Continuity taking forward best practice | BREEAM early involvement | Collaboration to achieve waste reduction |
|  | Benefit of contractor/client consultant relationship | Whole life costing | Best value not lowest cost/price | Lessons learned – carried forward | Location and BREEAM | Site waste good BREEAM point |
|  |  | Lifecycle cost is a useful part of value eng | Tender High weighting quality 80% |  | BREEAM | Waste management planning construction site |
|  |  |  | NEC contract |  | BREEAM not bought in |  |
|  |  |  | NEC is good tool |  | BREEAM excellence at minimal extra cost Waste molestation credentials |  |
|  |  |  | Cost certainty |  | Gas boiler? Is this the sustainable approach |  |
|  |  |  | Cost certainty |  | Early identification of BREEAM targets |  |
|  |  |  | High emphasis on quality elements |  | Quality ethos drives BREEAM excellence |  |
|  |  |  |  |  | Don’t let BREEAM back you into a corner! No biomass |  |
|  |  |  |  |  | BREEAM vs Best value is an issue |  |
|  |  |  |  |  | Early BREEAM considerations |  |
|  |  |  |  |  | Early involvement of BREEAM assessor |  |

Group 5 -  Monmouthshire Schools Programme

| Performance Measurement | No Diversity | Long Term Relationships | Cost/Value | Outcomes Educational |
| --- | --- | --- | --- | --- |
| EIM- Collaboration relationships | Closed shop! | Continuity of team | Increasing cost efficiency | Vision/brief DQI weighting |
| EIM – could be used by all other LA’s | Loss of diversity and innovation of ideas if use single point benchmark across LAs | Sole contractor arrangements needs trust! | Reduced cost/m2 demonstrated | Better outcomes |
| EIM report | Not NEC Contract | Continuous relationship – trust | Demonstrate better value |  |
| EIM user friendly measure/tool | How does knowledge transfer work with single point contractor? Benchmark across LA’s | Long term association | Design & build |  |
| Measured outputs & improvements | Visibility & risk to challenge to procurement – prove – V.F.M | Long term engagement is key |  |  |
| Focussed KPIs |  | Long term association | Local supply chain |  |
| Sole contractor – bespoke KPIs |  | Continuity of key personnel | Very client specific project management |  |
| Specific KPIs |  | Supply chain | Using KPI from an early stage |  |
| Performance measurement – KPIs DQI’s |  |  | Educating the users ‘opportunities’ open to them |  |
| KPIs highlight blips as well as positives |  |  | Educational outcomes |  |
| Reliance on KPIs |  |  | Organisational dissemination – learning |  |
| Benchmarks for best value |  |  |  |  |

Group 6 – Ty Gwyn School

| End User Consultation | Thorough Planning & Design | Sharing & Collaboration | Early Consultation | Form of Contract |
| --- | --- | --- | --- | --- |
| End user LED - Child needs most important | Establish the brief through listening and engagement | Collaboration with all stakeholders | Ownership due to early consultation | JCT Contract |
| Children as customers | Proper project planning and programming | Shared knowledge | Recognition of bespoke nature of project and developing design around this | Flexibility of contractor |
| Teachers involved in classroom/hygiene area concept development | Unified approach to meet a non-unified solution: End user, Council, Contract & Consultants, Stake Holders Children & Parents | Integrated team | User. stakeholder engagement | Correct form of contract – JCT suitable |
| Personal Hygiene issues | Great collaborative design but not collaborative design build | Must share knowledge | Early consultation with specialists/staff | No framework in place – project traditionally procured |
| User driven brief | Heavy investment in design time to ensure stakeholders needs met prior to construction | Continuity | Clean approach to stakeholder consultations | Innovation |
| Consultation with staff | High level design resolution appropriate for procurement – minimise risk & cost | Community of team/brief | Time for consultations |  |
| Special needs – lack of precedent by CCC | Keep decision making to a minimum | Continuing through design & construction |  |  |
| Care needed not to ‘value engineer’ out special requirement of school | Very Bespoke design |  |  |  |
| Parking from regulations | Integrated design team |  |  |  |
| Users needs come 1st before design i.e. staff, children etc | Design team listens & acts |  |  |  |
| End user consultation and engagement | Design team lead |  |  |  |
| End user involvement throughout | Early detailed design and planning |  |  |  |
|  | Bespoke design |  |  |  |
|  | Bespoke form follows function |  |  |  |
|  | Clearly defined brief an design before procurement |  |  |  |
|  | Very specific design objectives, requirements without much design guidance |  |  |  |